Responsibility Matrix

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| tasks | Abdo nasser | abdallah | Abdo Khaled | Abdo Reda |
| Client meeting for asking requirements | R |  | s |  |
| Meeting with team members. | R |  | s |  |
| Client meeting for discussing risks and threats associated with the project |  | R |  | S |
| Planning | S | R |  |  |
| Assign team and studying the project |  |  |  | R |
| Buying compatible devices | R |  |  | S |
| Integrating them with each other |  |  |  | R |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Design UX/UI for IOS and Android | R | S |  | S |
| Design connection between mobiles and GPS |  |  |  | R |
| building GPS connection |  |  | R |  |
| Testing the complete design and casing | R |  |  |  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Installation of devices |  |  |  | R |
| Adjusting the system to the real world |  |  | R |  |
| Final testing | R | S |  |  |
| Training client |  | S | R |  |
| Handling over of security information (keys/password) | S | R |  | S |
| Describing polices |  | R |  |  |
| Final report |  | R |  |  |
| Closing of project | R |  |  |  |

|  |
| --- |
| R=Responsible  S=Support\assist |